BRISTOW HOSPITAL

AUTHORITY

The Woodland Queen

EST. 1898

JANUARY 17, 2023

MINUTES

The Meeting of the Bristow Hospital Authority was called to order in the Council Chambers of the Municipal Building at 7:00 P.M. A roll call was had with the following members present: Chairman Rick Pinson. Trustees: Joe Church, Jeryn Fletcher, Judd Johns, Tanya Langley, Brian Peters, Jeff Roberts, Randy Witty and Kris Wyatt.

Motion was made by Johns with a second by Church approving the Minutes of January 3, 2023 Meeting. A roll call was had with the following members present voting as follows: Church, Aye; Fletcher, Aye; Johns, Aye; Langley, Aye; Peters, Aye; Roberts, Abstain; Witty, Aye and Wyatt, Aye. Motion passed.

Update on operations and construction regarding Carrus Lakeside Hospital (formerly known as Bristow Medical Center), the Doctor’s building adjacent to the hospital, and the Therapy Building, including usage by the community, and the status of approvals for a hospital license and a Medicare Provider Number. Peter Juul, from Carrus Health was present to update the Council on the Hospital Renovation Project. Peter Juul from Carrus Health was present to give the Update on the Hospital.  He stated that the State has finally approved the plans which is great news.  The Facility has given them some trouble. There were several things that no one was expecting, but all has been fixed, between the Electric, Plumbing, Mechanical, Walls Ceiling and AC Units. Peter stated that almost everything has been done, except the AC Units.  He has been working with the Structural Engineer on where to place the AC Units on the roof, which has been a nightmare.  Peter stated that he is working with her to get the plans on where they need to be placed and to beef up the area to hold the units.  With all the renovations that have been done, this facility will be ready for when they can apply for Critical Access. Peter wanted to thank everyone for being patient with him on this renovation. He stated “It has defiantly been a challenge”.

Motion was made by Church with a second by Peters approving the Consent Agenda.  a. Approval of Paid Claims in the amount of $700.00.

b. Approval of Claim #20251 to Meadows Construction, Inc. in the amount of $ 3,200.00, for Hospital Reno. (paid from Hospital Bond 2021B).

c. Approval of Claim #20252 Al Construction, in the amount of $17,820.00, for Hospital Reno. (paid from Hospital Bond 2021B)

BRISTOW HOSPITAL AUTHORITY MEETING CONT.

JANUARY 17, 2023 (TUESDAY)

PAGE 2

  - Approval of Claim #20253 to Felix Thomson Co. of Oklahoma in the amount of $9,746.00, for Hospital-Reno. (paid from Hospital Bond 2021B)

  - Approval of Claim #20254 to Felix Thomson Co. of Oklahoma in the amount of $3,535.00, for Hospital-Reno. (paid from Hospital Bond 2021B).

  - Approval of Claim #20255 to Carrus Facility Services, LLC. in the amount of $6,400.00, for Site work-IT Labor at the Hospital.  (paid from Hospital Bond 2021B).

  - Approval of Claim #20256 to Carrus Facility Services, LLC. in the amount of $17,471.55, for Supervisor/Construction Manager and Site Manager/Demo  at the Hospital. (paid from Hospital Bond 2021B).

  - Approval of Claim #20257 to Quintech, Inc. in the amount of $1,130.00, for Hospital Reno. (paid from Hospital Bond 2021B)

  - Approval of Claim # 20258 to Meadow’s Construction, Inc. in the amount of $3,900, for Hospital-Reno. (paid from Hospital Bond 2021B).

  - Approval of Claim # 20259 to 3-H Electrical Design, Inc.  in the amount of $20,144.71, for Hospital-Reno. (paid from Hospital Bond 2021B).

  - Approval of Claim # 20260 to 3-H Electrical Design, Inc.  in the amount of $4,530.04, for Hospital-Reno. (paid from Hospital Bond 2021B)

  - Approval of Claim # 20261 to 3-H Electrical Design, Inc.  in the amount of $12,971.31, for Hospital-Reno. (paid from Hospital Bond 2021B).

  - Approval of Claim # 20262 to 3-H Electrical Design, Inc.  in the amount of $14,773.60, for Hospital-Reno. (paid from Hospital Bond 2021B).

A roll call was had with the following members present voting as follows: Church, Aye; Fletcher, Aye; Johns, Aye; Langley, Aye; Peters, Aye; Roberts, Aye; Witty, Aye and Wyatt, Aye. Motion passed.

Comments and questions by Trustees. No comments.

Motion was made by Church with a second by Johns Wyatt to Adjourn. A roll call was had with the following members present voting as follows: Church, Aye; Fletcher, Aye; Johns, Aye; Langley, Aye; Peters, Aye; Roberts, Aye; Witty, Aye and Wyatt, Aye. Motion passed.

_______________________________          ______________________________

SABRINA MOUNCE, SECRETARY 	RICK PINSON, CHAIRMAN

# Text boxes

Bristow